## Slide 1
Alpha sprint presentation
队长：王奕凯
队员：张智洋 程宇浩 兰龙睿 叶宇桓
2021.11.22
Software Engineering |

## Slide 2
Content
Task allocation and planning
01
The actual progress and curve
02
Problems and Solutions
03
Technology
04
Members’experience
05

## Slide 3
01
Task allocation and planning

## Slide 4
Responsible for front-end design and code implementation, and cooperate in the later software testing and improvement
Zhang Zhiyang ,Ye Yuhuan
Responsible for backend design and code implementation, and cooperate in the later software testing and improvement
Lan Longrui ,Wang Yikai ,Cheng Yuhao
Coordination
Software Engineering |

## Slide 5
Plan
Expected Plan
The mini program we designed is a learning mini program for beginner of learning open source. We plan to program and develop the project code in the stage of Alpha Sprint. And then we will test and optimize the project after the development. We will use Python+Django to realize our goal. This mini program can be used to search, rank, classify and push the articles.
Software Engineering |

## Slide 6
02
The actual progress and curve

## Slide 7
Actual Progress
Due to our ability, we have made every effort to realize our plans. At the present, we have applied for a domain name, but it can be used locally. We have constructed the server structure by using Django and this structure can be used. We have created interfaces of searching, ranking and classifying.
Software Engineering |

## Slide 8
The mini program we designed is a learning mini program for beginner of learning open source. Users can search, share, like, and download articles in various categories. Users can learn about information of other people. And users will read their own published articles and others’ articles in their homepage.
BurnOut Diagram:
Software Engineering |

## Slide 9
03
Problems and Solutions

## Slide 10
Problems and Solutions
Software Engineering |
Due to the heavy course pressure and this is our first exposure to the front end and the back end, we cannot acquire enough knowledge to carry out our original plan，then we decided to delete some functions .
In front design, the position of the icon cannot always appear in the proper place as we expect, so we use relative and other parameter settings in the position attribute of the icon to meet our requirements.
In the back-end design, we found that the data on the back end could not be generated normally. In the process of learning, we found that the interface Settings were wrong.
We found that the small program "view" English number does not wrap the problem, after searching in the Internet, we add word-break : break-all.

## Slide 11
04
Technology

## Slide 12
Technology
We chose to use Wechat developer toolsto create the front end. Use Python + Django to build the back end
Process deployment: First of all, we advanced the design of the front end, completed the general page layout, gradually improved each local page, and began to try to add some functions, and then started the development of the back end, and finally began to connect the front end and the back end of the data and try to optimize.
Software Engineering |

## Slide 13
Some pictures of mini program
Software Engineering |

## Slide 14
05
Members’experience

## Slide 15
Experience of front-end members
We think studying the corresponding knowledge makes us happy because it may help us complete the knowledge reserve for the future work. Where there is a will, there is a way. We strongly believe our leader and we are ready to step into the next stage.
Software Engineering |
Members’experience
Experience of back-end members
We feel very tired to acquire the corresponding knowledge but we think what we experience will be a treasure for the rest of our life not only physically but also psychologically. Completing a project is like climbing a mountain. When you climb all the mountains, you can see the sea.

## Slide 16
Thanks to the ta for your guidance
Thanks for watching
Software Engineering |